FRONTEND

23 days

BACKEND

13 days

Total:36 Days

Buffer: 40 days

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

FRONTEND (23 days)

1.Home page-> 5 days

Search

Latest vehicle list

Location map

Dynamic contens

Testimonials

2.Category -vehicle listing -> 2 days

3.Vehicle details->3 days

4.Search Vehicle->2 days

4.Book Now->2 days

5.Book Now after option settings-1 day

6.Order summary-3 days

7.Coupon-1 day

8.Order confirm-2 days

9.Payment-2 days

BACKEND( Total 13 days)

1.Manage page contents

Half day

2.Manage Category

1 day

3.Manage Promotions

2 day

4.Manage Vehicle details

3 days

5.Manage Booking Details

3 days

6.Manage Testimonails

1 day

7.Manage Contens

Half day

8.Manage coupon

1 day

9.Manage payment history

1 day